# Full Stack E-Commerce Web Application

## Internship Project Requirement Document

Project Title: Full Stack E-Commerce Web Application

Project Type: Internship Training Assignment

Developer: Hamza Abbasi

Supervisor: Project Lead

# 1. Project Objective

The purpose of this project is to train you as a Full Stack Web Developer by developing a production-ready E-Commerce application from scratch.

Unlike tutorial-based projects, this assignment follows a real software company’s development workflow. You are expected to analyze requirements, design the database, build secure backend APIs, test them thoroughly, integrate them into a modern Next.js frontend, and deliver a complete, scalable application.

You are responsible for the entire software development lifecycle (SDLC) including planning, development, testing, debugging, documentation, and deployment.

# 2. Responsibilities

You will be responsible for:

- Requirement analysis

- Database design

- Backend API development

- API testing using Postman

- Frontend development using Next.js

- API integration

- Authentication & Authorization

- Error handling

- Responsive UI development

- Testing

- Debugging

- Documentation

- Deployment

# 3. Technology Stack

## Frontend

- Next.js (Latest Version)

- React

- TypeScript (Preferred)

- Tailwind CSS

- Axios / Fetch API

- React Hook Form

- Zod or Yup Validation

- Context API or Redux Toolkit

## Backend

- Node.js

- Express.js

- REST APIs

- JWT Authentication

- bcrypt Password Hashing

- Multer (Image Uploads)

- CORS

- dotenv

## Database

- PostgreSQL

- ORM Prisma

# 4. Development Workflow

Follow the workflow below.

### Phase 1

Requirement Analysis

↓

Database Design

↓

API Planning

↓

Frontend Planning

↓

Development

↓

Testing

↓

Bug Fixing

↓

Deployment

Never skip any phase.

# 5. Git Workflow

Use Git from Day 1.

Create meaningful commits.

Example

- Initial Project Setup

- User Authentication

- Database Models Added

- Product APIs Completed

- Cart Module Completed

- Checkout Module

- Frontend Integration

- Bug Fixes

- Deployment

Push code regularly.

Never keep all work in one commit.

# 6. Project Folder Structure

## Frontend

app/
components/
layouts/
services/
hooks/
context/
utils/
constants/
types/
middleware/
styles/
public/

## Backend

src/
config/
controllers/
routes/
models/
middlewares/
services/
repositories/ (optional)
validators/
utils/
uploads/
database/

Keep your folders clean and organized.

# 7. Database Design

Before writing any code:

Create

- Database Schema

- Relationships

- Primary Keys

- Foreign Keys

Tables / Collections

- Users

- Products

- Categories

- Brands

- Orders

- Order Items

- Cart

- Wishlist

- Reviews

- Coupons

- Addresses

Normalize your database properly.

# 8. Backend Development

Develop the backend from scratch.

Implement

- Authentication APIs

- Product APIs

- Category APIs

- Brand APIs

- Cart APIs

- Wishlist APIs

- Order APIs

- Review APIs

- User APIs

- Address APIs

- Coupon APIs

- Dashboard APIs (if Admin Panel is included)

Use proper REST API conventions.

# 9. API Standards

Each API must have

- Correct HTTP Method

- Proper URL Structure

- Request Validation

- Response Validation

- Error Handling

- Authentication

- Authorization

- Pagination

- Filtering

- Searching

- Sorting

Example Response

{
  "success": true,
  "message": "Product fetched successfully",
  "data": []
}

Error Response

{
  "success": false,
  "message": "Product not found"
}

Use proper HTTP status codes.

200

201

400

401

403

404

409

422

500

# 10. API Testing (Mandatory)

Every API must be tested in Postman before frontend integration.

Verify:

- Request Method

- Headers

- Authentication

- Query Parameters

- Request Body

- Response

- Validation Errors

- Unauthorized Requests

- Invalid Inputs

- Server Errors

Submit a Postman Collection containing all APIs.

# 11. Authentication Module

Develop complete authentication.

Features

- Register

- Login

- Logout

- Forgot Password

- Reset Password

- Change Password

- JWT Authentication

- Protected Routes

- Refresh Token (Optional)

Passwords must be hashed.

Never store plain passwords.

# 12. User Module

Implement

- User Registration

- User Login

- User Profile

- Update Profile

- Upload Profile Image

- Change Password

- Address Management

# 13. Product Module

Backend

- Create Product

- Update Product

- Delete Product

- Get Products

- Get Product Details

- Pagination

- Search

- Filters

- Sorting

Frontend

- Product Listing

- Product Details

- Responsive Cards

- Image Gallery

- Product Variants

- Product Description

- Related Products

# 14. Categories Module

Backend

- CRUD APIs

Frontend

- Category Listing

- Products by Category

# 15. Brands Module

Backend

CRUD APIs

Frontend

Brand Listing

# 16. Shopping Cart

Backend

- Add Item

- Remove Item

- Update Quantity

- Get Cart

Frontend

- Add to Cart

- Quantity Update

- Remove Product

- Price Summary

Persist cart after refresh.

# 17. Wishlist

Develop

- Add Wishlist

- Remove Wishlist

- Wishlist Page

# 18. Reviews

Develop

- Add Review

- Edit Review

- Delete Review

- Product Reviews

# 19. Checkout

Implement

- Shipping Address

- Billing Address

- Order Summary

- Shipping Charges

- Taxes

- Coupon

- Payment Method

- Place Order

# 20. Orders

Implement

- My Orders

- Order Details

- Order Status

- Cancel Order

# 21. Admin Panel

Develop an Admin Dashboard.

Admin should manage

- Users

- Products

- Categories

- Brands

- Orders

- Coupons

- Reviews

Dashboard should display

- Total Orders

- Total Revenue

- Total Users

- Total Products

# 22. Frontend Development Standards

Develop using reusable components.

Avoid duplicate code.

Use

- Custom Hooks

- Reusable Components

- Service Layer

- Clean Folder Structure

Separate

- API Logic

- UI Logic

- Business Logic

# 23. UI Requirements

The UI should be

- Modern

- Professional

- Clean

- Fully Responsive

- Mobile Friendly

- Tablet Friendly

- Desktop Friendly

Maintain consistent

- Colors

- Fonts

- Buttons

- Cards

- Forms

- Icons

- Spacing

# 24. Form Validation

Every form must validate

- Required Fields

- Email

- Password

- Confirm Password

- Phone Number

- Numbers

- File Uploads

Never allow invalid submissions.

# 25. Error Handling

Handle

- Network Errors

- Validation Errors

- Unauthorized Access

- Expired Token

- Internal Server Errors

- Empty Results

Display meaningful error messages.

Never expose raw server errors.

# 26. Loading States

Every API request must include

- Loading Spinner

- Skeleton Loader

- Empty State

- Retry Option (where appropriate)

# 27. Image Upload

Implement

- Product Images

- Category Images

- User Profile Images

Validate

- File Size

- File Type

# 28. Security

Follow security best practices.

Implement

- JWT Authentication

- Password Hashing

- Environment Variables

- CORS

- Input Validation

- SQL/NoSQL Injection Prevention

- XSS Protection

Never hardcode secrets.

# 29. Performance Optimization

Implement

- Image Optimization

- Pagination

- Lazy Loading

- Dynamic Imports

- Code Splitting

- API Caching (where applicable)

# 30. SEO (Frontend)

Implement

- Meta Title

- Meta Description

- Open Graph

- Dynamic Metadata

- Sitemap (Optional)

# 31. Accessibility

Ensure

- Semantic HTML

- Alt Text

- Keyboard Navigation

- Proper Labels

- Accessible Forms

# 32. Documentation

Maintain

- API Documentation

- Database Documentation

- README.md

- Installation Guide

- Environment Variables

- Deployment Guide

# 33. Testing Checklist

Test

### Backend

- Every API

- Authentication

- Validation

- Database Operations

- Error Handling

### Frontend

- Navigation

- Forms

- Responsive Design

- API Integration

- Search

- Filters

- Checkout

- Orders

# 34. Deployment

Deploy

Backend

- Railway / Render / VPS (or as instructed)

Frontend

- Vercel

Database

- MongoDB Atlas or the assigned database server

Ensure production environment variables are configured correctly.

# 35. Deliverables

Submit the following:

- Complete Frontend Source Code

- Complete Backend Source Code

- Database Schema / ER Diagram

- Postman Collection

- API Documentation

- README.md

- Environment Variable Sample (.env.example)

- Git Repository with meaningful commit history

- Deployment Links (Frontend & Backend)

- Bug Report (if any known issues remain)

# 36. Evaluation Criteria

| Criteria | Weight |
| --- | --- |
| Project Structure | 10% |
| Backend Development | 20% |
| Frontend Development | 20% |
| API Design & Integration | 15% |
| Database Design | 10% |
| Code Quality | 10% |
| UI/UX & Responsiveness | 5% |
| Testing & Postman | 5% |
| Documentation | 5% |

# 37. Professional Expectations

As an intern, you are expected to work as a professional software developer.

You must:

- Plan your work before writing code.

- Build both the backend and frontend independently.

- Test every API in Postman before integrating it into the frontend.

- Write clean, modular, and reusable code.

- Follow REST API standards and proper project architecture.

- Keep frontend and backend code organized.

- Commit your work to Git regularly with meaningful commit messages.

- Document your APIs, database, and setup instructions.

- Ask questions whenever requirements are unclear instead of making assumptions.

- Test every feature before marking it as complete.

- Fix bugs promptly and maintain code quality throughout the project.

- Deliver production-quality work that is secure, scalable, maintainable, and well documented.

This assignment is intended to simulate the expectations of a real software company. Treat every task as if you are developing software for a paying client.